JERSEY COUNTY HIGHWAY DEPARTMENT

722 State Highway 16, Jerseyville, IL  62052

Phone: 618-498-9074 	Fax: 618-498-7921

MINUTES

July 8, 2025

The Jersey County Road and Bridge Committee Meeting was held on June 3, 2025 at 8:00 a.m. located at the Jersey County Highway Department Building, 722 State Highway 16, Jerseyville, IL.

Road and Bridge Committee Members

Edward E. Koenig 			Dave Crone

Ben Heitzig			 Sheila Beers

Marty Ward

Highway Department Support Staff Present:

Tom Klasner, County Engineer

Others Present:

None

Call to Order:

July 8, 2025, at 8:05 a.m. the Road and Bridge Committee Meeting was called to order by Dave Crone. Present is myself Dave Crone, Ed Koenig, Ben Heitzig and Tom Klasner, County Engineer. Sheila Beers and Marty Ward were absent. At this point Dave Crone turned the meeting over to Tom Klasner.

Approval of Minutes:

Ben Heitzig made a motion to approve the minutes from June 3, 2025, seconded by Dave Crone.

Motion Carried 3-0.

Approval of the Bills:

Ben Heitzig made a motion to accept the bills for a total of $524,174.01 for June 2025, seconded by Ed Koenig.

Motion Carried 3-0.

County Highway	  	    $43,570.05

Federal Aid  		      $9,604.39

Construction of Bridge	    $24,864.83

E.P.C.F.			           $50.00

County M.F.T. 	                    $141,826.30

Township M.F.T.  	        $36,637.48

Township Bridge Fund 	      $267,620.96

Public Comments

None

Old Business

None

New Business:

None

County Engineer’s Report:

Palomino Drive Bridge – Road was opened to all traffic on June 16, 2025. Will complete the oil and chipping of the road later this summer.

Otterville Road Resurfacing from Town of Otterville to IL Route 3 – Contractor has made excellent progress. Has milled the existing road surface, installed the asphalt binder course, installed the 4-foot-wide shoulder, miscellaneous work has been completed with the hope of installing the asphalt surface course the week of July 21st. After that, all that is remaining is seeding, rumble strips, pavement striping and road signs.

Oil and chipping operations have begun for the townships. In addition, we have also been patching road edges to get the county highways ready for oil and chipping. Have started mowing operations along the county highway roadsides.

The engineering firm has started the survey field work for the replacement of the structure on Sunderland Road.

Mr. Klasner reports he will be away on vacation from July 11th-July 20th.

Miscellaneous Business

None

Adjourn:

Ed Koenig made the motion to adjourn the meeting, seconded by Ben Heitzig.  Motion Carried 3-0.

Meeting adjourned at 8:12 a.m.

Minutes submitted by:

Tom Klasner

Jersey County Highway Department