JERSEY COUNTY HIGHWAY DEPARTMENT

722 State Highway 16, Jerseyville, IL  62052

Phone: 618-498-9074 	Fax: 618-498-7921

MINUTES

October 7, 2025

The Jersey County Road and Bridge Committee Meeting was held on October 7, 2025, at 8:00 a.m. located at the Jersey County Highway Department Building, 722 State Highway 16, Jerseyville, IL.

Road and Bridge Committee Members

Edward E. Koenig 			Dave Crone

Ben Heitzig			 Sheila Beers

Marty Ward

Highway Department Support Staff Present:

Tom Klasner, County Engineer

Others Present:

Kenny Grizzle

Call to Order:

October 7, 2025, at 8:01 a.m. the Road and Bridge Committee Meeting was called to order by Dave Crone. Present is myself Dave Crone, Ed Koenig, Ben Heitzig, Sheila Beers, Marty Ward and Tom Klasner, County Engineer. At this point Dave Crone turned the meeting over to Tom Klasner.

Approval of Minutes:

Ben Heitzig made a motion to approve the minutes from September 2, 2025, seconded by Sheila Beers.

Motion Carried 5-0.

Approval of the Bills:

Ben Heitzig made a motion to accept the bills for a total of $885,441.44 for September 2025, seconded by Marty Ward.

Motion Carried 5-0.

County Highway	  	    $74,796.37

Federal Aid  		    $20,646.53

Construction of Bridge	    $73,791.77

E.P.C.F.			      $5,000.00

County M.F.T. 	                    $355,601.41

Township M.F.T.  	     $279,845.14

Township Bridge Fund 	       $75,760.22

Public Comments

Mr. Kenny Grizzle asked if Nursery Lane off of Fieldon Hollow Road would be oil and chipped where the new bridge was built. Mr. Klasner indicated that it will be oil and chipped next summer. Mr. Grizzle also asked when the roadsides would be mowed. Mr. Klasner indicated that they will start mowing roadsides next week.

Old Business

None

New Business:

The first item on the agenda is Petition for Aid from Richwood Township on Busby Lane. It is to replace a metal structure that is failing with forty feet of 84” pipe culvert for an estimated cost of $18,500.00 to be split evenly between the county and Richwood Township. Motion made by Dave Crone and seconded by Ben Heitzig to accept the Petition for Aid as presented. Motion carried 5-0.

The final item on the agenda is the 2026 Salary for the County Engineer. The annual salary for the County Engineer follows the fiscal year calendar for the county from December 1 to November 30. Present salary is $125,000 and Mr. Klasner is requesting a raise of 5% to a salary of $131,250. Motion by Dave Crone and seconded by Ben Heitzig to approve the 2026 Salary for the County Engineer for $131,250.00 with expenses of $3000.00. Motion carried 5-0.

County Engineer’s Report:

Jason Rudolph left the highway department on September 30, 2025, for a better paying job. Will be looking for someone to replace him. Oil and chipping of the county highways and townships roads has been completed for the year. Performing maintenance on the equipment along with washing the vehicles. Plan on starting to mow next week. Have several large diameter pipe culverts that will be installed this fall. Will be upgrading the computers to Windows 11 Pro. This involves the purchase of new desktops. We will be working with Chris Griffin on the installation of them. The monitors and keyboards do not need to be replaced. The computers purchased in 2020 are not compatible with Windows 11 Pro. Received word last week of the award of a grant in the amount of $2,459,000.00 from IDOT for the Improvements of Delhi Road from Oak Rest Road to Corporate Limits of the Village of Brighton, for a project length of 0.50 miles. The project involves the installation of concrete pavement, storm sewers, curb and gutter and sidewalks for this section of roadway. Design started a couple of years ago, with the plans approximately 80% complete. Right of way will need to be acquired before construction can begin.

Miscellaneous Business

Ed Koenig asked where the County Engineers salary is paid from. Tom indicated it is paid from the County Motor Fuel Tax Fund. Ed Koenig asked about the mowing that took place on the high bank on Beaty Mound Road. Tom indicated that it was performed with the boom mower. Ed Koenig asked if we have received complaints about the car parked near the edge of the road in Dow with no wheels on it. Tom indicated that no one has voiced concern about it and that we are not concerned about it. The speed limit in that area of Dow is 30 mph. Ben Heitzig asked about the status of the replacement of the structure on Sunderland Road. Tom indicated the hydraulic report has been approved by IDOT. Corps of Engineers permit has been obtained. One of the two signoffs has been obtained. Plans are about 85% complete and will begin shortly with the preparation of the documents to begin acquisition of the right of way. The schedule is to bid the project next summer.

Adjourn:

Ed Koenig made the motion to adjourn the meeting, seconded by Sheila Beers.  Motion Carried 5-0.

Meeting adjourned at 8:27 a.m.

Minutes submitted by:

Tom Klasner

Jersey County Highway Department